- Written by: Farid Waddi

- Date: 6 / 3 / 2026

- Project: FocusMate

### Introduction/Overview

- Overview: FocusMate is a mobile and web-based productivity application designed to help students improve focus and time management. The application provides features such as task management, study timers, goal tracking, progress analytics, and collaborative study groups.

- Scope: Testing will cover all major functionalities of the FocusMate application, including user authentication, task management, focus sessions, progress tracking, notifications, and study group features. Testing will include functional, usability, performance, security, and compatibility testing.

- Team : Product Owner, Project Manager, Development Lead, Testers

### Test Plan:

Goals:

- Verify all application features function correctly.

- Identify and report defects before release.

- Ensure acceptable application performance.

- Validate security and user data protection.

- Confirm compatibility across supported devices and browsers.

Objectives: The purpose of this test plan is to ensure that FocusMate functions according to business requirements, provides a positive user experience, and maintains stability, security, and performance across supported devices and platforms.

### Test Strategy:

Types of Testing:

- Functional Testing

- Regression Testing

- Performance Testing

- Usability Testing

Test Environments:

- Development Environment

- QA/Test Environment

Browser or Device Matrix :

Platforms: Windows 11 , macOS, Android, iPhone (iOS), Tablet.

Browser : Chrome, Edge, Firefox, Safari, Chrome.

Test Items:

- User Authentication : User Registration , Login ,Logout, Password, Password Reset.

- Task Management : Create Task, Edit Task, Delete Task, Mark Task as Complete

- Focus Sessions: Start Timer, Pause Timer , Resume Timer , End Session

- Goal Tracking: Create Goals, Update Goals, View Progress.

- Study Groups: Join Study Group, Create Study Group, Send Messages,

- Notifications: Task Reminders, Goal Achievement Alerts, Session Reminders.

- User Profile: Update Personal Information, Change Password, View Activity History.

## Test Criteria:

### Entry Criteria:

- Application is deployed in the test environment

- All required features are developed and stable

- Test data is available and prepared

- Test environment is accessible

- Requirements documentation is approved

### Exit Criteria

- 95% or more test cases executed successfully

- No critical or high-severity defects remain open

- All major functionalities pass testing

- Test summary report is completed and approved

### Test Deliverables:

Test Cases:

User Registration , User Login,  Password Recovery

Create New Task, Edit Existing Task, Delete Task

Start Focus Session

Pause and Resume Timer

Goal Creation

Join Study Group

Send Group Message

Notification Delivery

Profile Update

Cross-Browser Compatibility

### Documents and Reports:

- Test Plan Document

- Test Cases

- Test Execution Reports

- Defect Reports

- Daily Status Reports

- Test Summary Report

- Regression Testing Report

### Test Schedule:

Activity                                          Start Date                             End Date

______________________________________________________________

Test Planning                             August 1, 2026                    August 3, 2026

______________________________________________________________

Test Case Development         August 4, 2026                     August 8, 2026

______________________________________________________________

Environment Setup                  August 6, 2026                      August 8, 2026

_____________________________________________________________

Test Execution                            August 9, 2026                    August 18, 2026

_____________________________________________________________

Defect Retesting                        August 19, 2026                  August 22, 2026

_____________________________________________________________

Regression Testing                   August 23, 2026                  August 25, 2026

_____________________________________________________________

Final Report                                 August 26, 2026                  August 27, 2026

### Key Milestones

- Test Plan Approval – June 7

- Test Environment Ready – June 12

- Test Execution Complete – June 22

- Final Report Submission – June 30

### Risks and :

Risk                                                         Impact                                   Mitigation

_____________________________________________________________________

Delayed Feature Development           High             Prioritize testing of completed modules

_____________________________________________________________________

Unstable Test Environment                  High             Maintain backup environment

_____________________________________________________________________

Limited Testing Time                            Medium      Focus on high-priority test cases

_____________________________________________________________________

Device Availability Issues                    Medium         Use cloud device testing services

_____________________________________________________________________

Requirement Changes                           High          Review changes and update test cases

_____________________________________________________________________

Critical Defects Found Late                 High              Conduct continuous testing

Test Cases

### Test Case ID

TC-FM-001

### Test Case Title

Verify User Login with Valid Credentials

### Objective

Ensure registered users can successfully log into the FocusMate application.

### Preconditions

- User account already exists.

- Application is accessible.

- User has valid login credentials.

### Test Steps

- Launch the FocusMate application.

- Navigate to the Login screen.

- Enter a valid email address.

- Enter a valid password.

- Click the "Login" button.

### Expected Result

- User is successfully authenticated.

- User is redirected to the dashboard.

- Welcome message is displayed.

### Actual Result

(To be completed during test execution.)

### Status

(To be marked as Pass/Fail after execution.)

### Test Case ID

TC-FM-002

### Test Case Title

Create New Task

### Objective

Verify users can create a new task successfully.

### Preconditions

- The user is logged in.

### Test Steps

- Navigate to Task Manager.

- Click "Add Task".

- Enter task title and due date.

- Click "Save".

### Expected Result

- New task is created and displayed in the task list.

### Actual Result

(To be completed during test execution.)

### Status

(To be marked as Pass/Fail after execution.)